Undergraduate Research 2025 Fall Roadmap; 10 sessions till due

Goal: Have a working environment in Unity where:

- Identical object(s) are created in NVIDIA Warp from a trigger in Unity

- Position values from Warp simulation are streaming back into Unity

- Player controlled object’s position is mapped in real time from Unity into Warp

- Warp calculates and output reaction force numbers

- Objects are deleted in Warp/Warp sim is stopped from a trigger in Unity

NVIDIA Warp Setup
Session 1: November 4th

- Install NVIDIA Warp and dependencies - done

- Run example sims - done

- Document process for reproducing? –run the py files in the warp repo

Session 2: November 6th

- Create a basic particle-based cube in Warp – postponed for later

- Have physics/gravity effect particles – done

- Create the sim(visual) – done

- Keep working on seeing visual usd files, then make custom file like the examples are in warp repo in my own fork, warpResearch

NOTES:

To run py file in warp repo just run it like python file, instructions on the github repo lead to error

In nvidia omniverse open the usd composer, and then window>animation>timeline to play the animation

Install omniverse by cloning the repo, building it in vs code terminal, and then launching the composer: below are the codes to run in order in the vs code terminal of the repo, these commands work for windows shell, slightly different for linux terminal

- .\repo.bat template new

  - Application

  - Omni_usd_composer

  - Any name(used default)

  - Use any application display name

  - Keep version default(used 0.1.0)

  - Keep extension name default

  - Keep extension display name default

  - Keep version default(used 0.1.0)

  - When asked for additional application layer enter NO

- .\repo.bat build

- .\repo.bat launch

  - Choose the usd composer

Session 3: November 11th

- Add object representing player controlled object in Unity – postponed for later(gonna finish warp side first)

- Verify collision detection between input and cube – in progress

- Verify deformation – in progress

- Calculate and print reactionary forces – not started yet, but next step after above 2 are done

{To do, you just made the mesh example code and rewrote it to understand, adding comments where you don’t

Put it into claude and then next step would be to make the cube instead of rabbit

Replace the sine deformation thing of the rabbit} – done

Then you should be ready for session 3 work in the cube_fem file

After that should be ready to work on the communication part, this work falls under Session 4’s tasks

Working on converting the mixed fem code to work in 3d, I just need to make the example class now, FEM simulation is translated to 3D but not verified yet

Warp To Unity
Session 4: November 13th

- Find ways to communicate to and from Unity(Python?)

- Create simple demo

Session 5: November 18th

- Send input object position to warp

- Have warp update its sim based on received input

- Send back particle position to Unity

- Receive data in Unity

- Goal for session: Have rudimentary bidirectional communication

Work on Unity-side
Session 6: November 20th

- Create a basic scene with cube and player controller

- Find a way to detect proximity(when pc gets close to cube)

- Build a script to spawn/manage Warp process based on proximity trigger

- Test starting and stopping Warp sim in Unity

Session 7: November 25th

- Stream particle positions from Warp to Unity

- Render deformation in Unity from streamed positions

Session 8: November 27th

- Verify reaction forces in warp

- Display force values(maybe stream them back into Unity to be outputted in UI)

Session 9: December 2nd

- Buffer

- Code cleanup

Session 10: December 4th

- Buffer

- Final reviews